## Slide 1: Project
So far…

## Slide 2: Modules
Jenkins
Jira
Nexus
Postfix
Tomcat
Urbancode Deploy
Zabbix

## Slide 3: Dependencies
 | Java (Latest) | Java 7 | Maven | MySQL | Apache | PHP | CentOS | PostFix
Jenkins |  | X | X |  |  |  |  | O
Jira | X |  |  | X |  |  |  | O
Nexus | X |  |  |  |  |  |  | O
Postfix |  |  |  | O |  |  |  | -
Tomcat | X |  |  |  |  |  |  | O
Urbancode Deploy |  |  |  |  |  |  | X | O
Zabbix |  |  |  | X | X | X |  | O
Puppet Enterprise |  |  |  |  |  |  | X | O
Key: X = Mandatory O = Optional - = Not Applicable N.B. Everything else will be running Ubuntu Server 16.04 LTS.

## Slide 4: Base Images
Ubuntu 16:04 LTS
  Java base
  MySQL base
CENTOS 7
Images contain only what they need in order for the application or service to run
  E.g. no Java on containers that do not need it.

## Slide 5: Process of making modules

## Slide 6: Redundancies
The use of Volumes – can be backed up elsewhere – NAS, Offsite, etc.
The use of storage containers
No data is theoretically lost should a container go down.

## Slide 7: Problems
Urbancode Deploy – Silent installer doesn’t work
  This is specific to version 6.2.2 (Latest)
  IBM’s workaround does not work in Docker
  IBM do not provide older versions
Tomcat – Does not run properly as non-root
  Tried chown –R tomcat:tomcat chmod a+x and chmod 777
Postfix – Since I don’t know
  Unable to test this
  Seems to involve a lot of configuration and managing certificates.
(╯ರ ~ ರ）╯︵ ┻━┻

## Slide 8: To-do
Data redundancies via the use of storage containers
Urbancode (If there is a IBM update) deploy with the use of MySQL
Puppet Enterprise ?
The dreaded Postfix of doom – Properly